# Risk Treatment Plan

Happy Insurance Brokers (Pty) Ltd — Fictional FSP | Prepared by: Compliance Officer | Date: August 2026

# 1. Purpose

This Risk Treatment Plan sets out the agreed response to each risk identified in the Happy Insurance Brokers Risk Register, dated August 2026. It documents the chosen treatment strategy, specific action items, accountable owner, target timeframe, and the residual risk expected once controls are implemented.

# 2. Treatment Strategy Definitions

- Mitigate — reduce likelihood and/or impact through additional controls (the default strategy for most risks below).

- Transfer — shift financial impact to a third party, e.g. insurance or a contractual indemnity.

- Accept — retain the risk as-is because treatment cost exceeds the benefit, with sign-off from a risk owner.

- Avoid — stop the activity that gives rise to the risk entirely.

# 3. Treatment Actions by Risk

Residual Score and Residual Rating reflect the expected risk level once the recommended controls below are fully implemented and operating effectively. All residual ratings should be re-validated at the next quarterly risk review.

| ID | Risk (Summary) | Treatment Strategy | Action Items | Owner | Target Timeframe | Residual Score | Residual Rating |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R1 | Client CRM data breach via phishing (no MFA) | Mitigate | - Enforce MFA on all CRM accounts - Deliver quarterly phishing-simulation & security awareness training - Enable login/access alerting | IT Manager | 60 days | 8 | Medium |
| R2 | Ransomware on policy admin system / file server | Mitigate | - Implement centralised patch management (30-day SLA) - Deploy endpoint detection & response (EDR) - Maintain isolated offline backups, tested quarterly | IT Manager | 90 days | 6 | Medium |
| R3 | Account compromise - weak passwords, no MFA | Mitigate | - Enforce strong password policy via Group Policy - Eliminate shared/generic logins - Roll out MFA (shared control with R1) | IT Manager | 30 days | 6 | Medium |
| R4 | Loss of client data - no offsite backups | Mitigate | - Implement automated, encrypted daily cloud backups - Run quarterly restore tests - Document a data backup standard | IT Manager | 45 days | 4 | Low |
| R5 | POPIA non-compliance - no retention/disposal policy | Mitigate | - Draft & implement POPIA data retention & disposal policy - Formally register Information Officer duties - Conduct a data mapping exercise | Compliance Officer | 60 days | 6 | Medium |
| R6 | FAIS non-compliance - RE5/CPD not tracked | Mitigate | - Implement CPD/RE5 tracking register with renewal alerts - Annual internal FAIS compliance audit - Supervision sign-off for new advisers | Compliance Officer | 30 days | 3 | Low |
| R7 | TCF breach - mis-selling / inadequate training | Mitigate | - Structured product & needs-analysis training programme - TCF outcome monitoring via complaints/lapse data - Call & quality audits | Compliance Officer | 60 days | 4 | Low |
| R8 | Theft of unencrypted laptops | Mitigate | - Roll out full-disk encryption (BitLocker) - Deploy MDM with remote-wipe capability - Enforce auto screen-lock & device registration | IT Manager | 45 days | 3 | Low |
| R9 | Load shedding / power outage - no BCP | Mitigate | - Install UPS for critical systems + backup generator - Document & test a Business Continuity Plan - Define manual-workaround procedures for 4hr+ outages | Operations Manager | 90 days | 4 | Low |
| R10 | Insider fraud - claims payment manipulation | Mitigate | - Enforce segregation of duties (assess/approve/pay) - Implement automated transaction monitoring - Monthly reconciliation review | Claims Manager | 60 days | 3 | Low |
| R11 | Third-party SaaS vendor breach | Transfer / Mitigate | - Annual vendor security due-diligence review - Add contractual breach-notification & audit-right clauses - Evaluate cyber liability insurance | Compliance Officer | 60 days | 3 | Low |
| R12 | Business Email Compromise / invoice fraud | Mitigate | - Implement SPF/DKIM/DMARC email authentication - Mandate telephonic callback verification for banking-detail changes | IT Manager | 30 days | 3 | Low |
| R13 | Reputational risk - social media complaints | Mitigate | - Implement documented complaints-handling & escalation policy - Assign designated social media response owner | Compliance Officer | 30 days | 2 | Low |
| R14 | Key-person risk - single Compliance Officer | Mitigate | - Document key compliance procedures (SOPs) - Cross-train a deputy compliance resource - Formalise a succession plan | Managing Director | 90 days | 2 | Low |

# 4. Governance & Review

- This plan is owned by the Compliance Officer and reviewed quarterly by the Risk & Compliance Committee (or equivalent senior forum).

- Each action owner reports progress against target timeframes at monthly management meetings.

- Any risk whose treatment is delayed beyond its target date must be escalated to the Managing Director with a revised timeline.

- Once a control is implemented and verified, the corresponding entry in the Risk Register is updated and the risk is re-scored.

- Risks rated Critical or High are prioritised for treatment ahead of Medium and Low rated risks, resourcing permitting.